

**A Web Development Proposal for**

**Agne Construction Supply Trading**

Prepared for | Mr. Adrian M. Agne

Prepare by | G3 Inc.

**GOAL OF THE PROJECT**

The primary goal of the Agne Construction Supplies Trading project is to develop a comprehensive inventory management and ordering system that empowers businesses in the construction industry to streamline their operations. This system will incorporate a wide range of features designed to enhance efficiency and accuracy in inventory tracking, management, and optimization. By providing real-time visibility into stock levels, order history, and supplier interactions, our solution aims to minimize stockouts, reduce excess inventory, and ultimately improve the bottom line for our clients.

Through this project, we aspire to create a user-friendly platform that not only simplifies the inventory management process but also enables businesses to make data-driven decisions. Our system will allow for seamless order placement, automatic restocking alerts, and detailed reporting capabilities, thus ensuring that Agne Construction Supplies Trading and its clients can make informed choices about their inventory needs. Ultimately, we aim to empower businesses in the construction sector to maximize their operational efficiency and profitability through our innovative inventory management and ordering system.

**DEVELOPMENT SCOPE**

|  |  |  |
| --- | --- | --- |
| **Domain Name** | www.angeconstructionsupplies.com |  |
| 1. **Inventory management and Tracking:** | Real-time tracking of inventory levels and inventory management in all products | inclusive |
| 1. **User Accounts:** | * **Users:** can create personal accounts to manage their profile information, view order history. * **Admin:** Can view inventory and manage products and stocks | inclusive |
| 1. **Stock Alerts and Notifications:** | Automated alerts for low stock levels. Notifications for restocking or reordering when inventory falls below a predefined threshold. | inclusive |
| 1. **Product Categorization and cataloging:** | Organize inventory items into categories or hierarchies for better organization and product catalog. | inclusive |
| 1. **Order Management:** | The system handles the order management process, including order confirmation, generating invoices and tracking orders. | inclusive |
| 1. **Report Generation and Analytics:** | Generate report and analytics on inventory levels, sales, and profit | inclusive |

**Project Timeline**

|  |  |  |
| --- | --- | --- |
| **PHASE** | **ACTIVITIES** | **DURATION** |
| Design UI/UX | Design the websites layout and all the processes involve. | 2 week |
| Website coding and System Development | Coding and development of the system using PHP and Laravel framework | 1 month |
| Initial checking | Initial checkup of the system for the client to gather suggestion on the system | 2 days |
| System finalization | Time to implement, fix and tidy up things that are needed to be revise before client review | 2 weeks |
| Client Review | Gather feedback from the client about their experience with the system | 3 days |
| Technical Support and Maintenance | Keeping a website up-to-date and running smoothly as well as performing optimally. | 1 week |

**NEXT STEPS:**

If the corporation approves the service and terms stated in this proposal, the following actions are required:

* Accept the proposal as-is.
* State and express intent if there are changes to be made.
* Finalize and Sign the Contract
* Deposit an initial payment of 40% of the total project price.
* Deposit the Remaining 60% of the total project price when the system is launched.
* Payment can be made thru cash, gcash or Bank transfer.
* **This Website Development Package is Php 25k.**



**Why G3?**

G3 is a prominent web development company in the constantly changing digital environment, making with its utmost dedication to excellence. Our main goal is to create digital experiences that are memorable rather than just websites.

We at G3 have solidified our position as a major force in the field of digital innovation and usefulness. Whether you're a startup company looking to build your online presence or a global corporation searching for a sophisticated e-commerce platform, we take pride in being your reliable partner. Every website project we work on starts with a thorough grasp of the special requirements and goals of each of our clients. Since we understand that no two projects are the identical, we customize our solutions to satisfy your particular needs.

Client satisfaction is not just a goal but the cornerstone of our values. We have a client-centric philosophy where open communication and collaboration are pivotal. Throughout the development journey, we keep you informed and engaged, ensuring the final product is a perfect reflection of your vision.

Behind G3 is a dedicated team of experts, always eager to stay at the forefront of industry trends and technologies. We are passionate about what we do and are driven by the desire to bring your online ideas to life in the most spectacular way possible.

**TERMS OF AGREEMENT**

**1. Authorization**

Agne Construction Supply Trading is engaging G3, as independent contractor for Agne Construction Supply Trading Inventory Management System development, deployment, hosting & support.

**2. Completion**

G3, and Agne Construction Supply Trading must work together to complete the project in a timely manner. G3 agrees to work expeditiously to complete the project no later than launch date (depending on date of acceptance of agreement).

The project timeline, as outline in the proposal, is an estimate and may be subject to change based on unforeseen circumstance, scope modifications, or other factors.

The client agrees to provide timely feedback and approvals to ensure project progress according to the agreed schedule.

**3. Assignment of project**

G3 reserves the right to assign subcontractors to this project to ensure the right fit for the job as well as on-time completion.

**4. Legal & license**

G3 warrants that the functionality contained in this project will meet Agne Construction Supply Trading requirements and that the operation will be reasonably error-free.

The entire risk as to the quality and performance of the project with Agne Construction Supply Trading requirements. In no event will G3 be liable to Agne Construction Supply or any third party for any damages, including any lost profits, lost savings or other incidental, consequential or special damages arising out the operation of or inability to operate the website, even if G3 has been advised of the possibility of such damages.

If any provision of this agreement shall be unlawful, void, or any reason unenforceable, then that provision shall be deemed several from this agreement and shall not affect the validity and enforceability of remaining provisions.

**5. Copyrights & trademark**

G3 guarantees that all aspect of design and construction of the project will be disclosed to Agne Construction Supply Trading upon completion, and full code, copyrights and ownership will be the sole property of Agne Construction Supply Trading. G3 retains the rights to display graphics and other design elements as example of its work in its portfolio.

**6. Confidentiality**

Both parties agree to maintain the confidentiality of all project-related information, including proprietary information, trade secrets, and client data.

**7. Support and maintenance**

The Service Provider agrees to provide a warranty period of (1 year) for bug fixes and system issues following project implementation.

After the warranty period, ongoing support and maintenance can be provided at an additional cost, as agreed upon both parties.

**8. Entire agreement**

This contract institutes the entire agreement between G3 and Agne Construction Supply Trading and supersedes all prior agreements, representations, and understanding.

**Acceptance**

By signing this contract proposal, G3 and Agne Construction Supply Trading agrees to the outlined terms of agreement.

Any change to this contract shall be subject to mutual written agreement of the parties.

IN WITNESS WHEROF, the parties have so agreed as of the date written below:

**G3 Web Development Group**

Blk 4 Lot 5 | Maryland Subdivision | Tebag West, Sta. Barbara, Pangasinan, 2419

**AARON LOPEZ**

*Company Owner/Project Manager*

G3 Web Development Group

**NELSON SUBOC**

*Company Owner/Project Manager*

G3 Web Development Group

Signed by:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Agne Construction Supply Trading Date